## Slide 1: Design for Verification Project Update
2020-02-08
Eldrick Millares (eldrick@stanford.edu)

## Slide 2: Last Week’s Tasks
Refactor SQED + SSS Demo on RideCore
Demonstrate array of HW Trojans on RideCore
Re-examine current SSS constraints / assertions / assumptions on vscale & ridecore
Draft strategy to deploy technique on BOOM

## Slide 3: Status Updates - RideCore Refactor + Demo https://github.com/eldrickm/sqed_sss.git
In process of selecting and uploading RideCore example.
  Will be completed end of day Tuesday
Good entry point for Jack
  Add / demonstrate Ticking Timebomb Trojans on this design
Extremal Bugs
  ~2% of “extremal bugs” not found in 24 hours
  Interested in this 2% - what characteristic made them hard to find?
  Possible new class of “elusive trojans” - can we identify and reproduce?
Notes: Collected relevant papers and drafts
Added presentations hidden away
Improved documentation and infrastructure

## Slide 4: Status Update - SSS Constraints As Assertions

## Slide 5: Status Update - SSS Constraints As Assertions
Working on a visual aid for current formulation of SSS constraints
  Aim to show instructions in flight / time of commit / operand forwarding
  Could be worth typesetting current draft for better readability
Cataloging simplifications to processors
Anticipate reviewing current constraints with Florian later in the week
  Can use formulation from FMCAD paper as lens to review SSS constraints

## Slide 6: Upcoming Tasks
Deploy TTT / extremal trojans on RideCore
Catalog RideCore / Vscale Simplifications
  Start ablation testing with some of these modifications
  Catalog any interesting counterexamples with some simplifications disabled
Create visual aid for current SSS constraints
  Typeset current draft