## Slide 1: Design for Verification Project Update
2021-10-25
Eldrick Millares (eldrick@stanford.edu)

## Slide 2: Recap: CVA6 Deployment - Step 3 Completed
Step 1: Instantiate simplified system with core + memory
Step 2: Add QED module, commit tracking logic, and current set of DFV constraints to core
Step 3: Iterate and constrain new uarch blocks (RV32I Only)
Step 4: Iterate and constrain 64b instructions, M/A/C ISA Extensions

## Slide 3: Handling a multi-port register file
Assertion failures due to multi-ported register file allowing multiple commits in same cycle
Updated commit tracking logic to handle this

## Slide 4: Next Steps: RV64 instructions, M/A/C ISA Extens.
Extending SQED generator files to include RV64 + Extensions
Will be reusable

## Slide 5: Next Steps: Adding in data memory
Still waiting on feedback from CVA6 designers on combinational loops in design
Can insert my own simplified memory system if needed

## Slide 6: Next Steps: Investigating Over-Constraints
Still surprisingly little effort needed to constrain this design
Can catch inserted bugs
Looking into cover properties + ablation testing

## Slide 7: Next Steps: Yu-Neng & Charles
Debriefed on project status - currently playing with Steelcore demo example
Set up weekly meetings to discuss project
Will be choosing deployment target this week